Tertiary Infotech Academy Pte Ltd

ACTIVITY 2 — LEARNER WORKSHEET

PESTLE and TECOP External Environment Scan

| TYPE Workshop | DURATION 75 minutes | MAPS TO LO4 | TOPIC 1 - Business Environment |
| --- | --- | --- | --- |

What you are doing

Contoso Learning Pte Ltd is a training provider with 14,000 active learners. Its course registration portal is 9 years old. Registration takes a median of 11 minutes and 34% of attempts are abandoned. Learner communications consume 24 staff-hours per week across 3 administrators. 62% of learner traffic is mobile, against a portal that is not responsive. Legacy consent screens do not meet current PDPA requirements. The project modernises course registration and learner communications.

What you will produce: pestle scan, tecop scan, backlog impacts — submitted to artifacts/.

What you need before you start

Lab 01 Contoso case study briefing

Your steps

Read the environment briefing

Build and score the PESTLE table. Create artifacts/02-pestle-scan.md. For each of the six categories, record at least one factor. Score impact 1-5 and likelihood 1-5, then compute Score = Impact x Likelihood.

Run the TECOP scan. PESTLE looks outward at the market. TECOP looks at the *risk dimensions of the project itself* and catches things PESTLE misses - particularly operational and organisational exposure.

Rank and take the vital few. Combine both tables, sort by score descending, and take everything scoring 16 or above.

Translate factors into scope and backlog consequences. This is the step most people skip, and it is the step the ECO actually assesses. A scan that changes nothing is decoration. Create artifacts/02-backlog-impacts.md:

Set the review cadence. ECO Business Env T8 says "*continually* review the external business environment for impacts". Define who looks, when, and what triggers an out-of-cycle review.

Answer the exam-style scenarios

Your working space

Complete every field. Keep this worksheet — it is your reference for the rest of the course.

Step 1 — Read the environment briefing

Step 2 — Build and score the PESTLE table

Step 3 — Run the TECOP scan

Step 4 — Rank and take the vital few

Step 5 — Translate factors into scope and backlog consequences

Step 6 — Set the review cadence

Step 7 — Answer the exam-style scenarios

Deliverable checklist

02-pestle-scan.md - all six PESTLE categories populated and scored, with at least two factors of your own added.

02-tecop-scan.md - all five TECOP dimensions populated and scored.

The combined ranked table of factors scoring 16 or above.

02-backlog-impacts.md - one consequence and one destination artifact per top-ranked factor.

Your review cadence definition including out-of-cycle triggers.

Written answers to the three scenarios with reasoning.

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd