Tertiary Infotech Academy Pte Ltd

ACTIVITY 3 — CHECKLIST

EEF/OPA Inventory, Governance and Escalation Thresholds

| TYPE Workshop | DURATION 75 minutes | MAPS TO LO5 | TOPIC 1 - Business Environment |
| --- | --- | --- | --- |

| Name |  |
| --- | --- |
| Date |  |

Self-check — EEF/OPA Inventory, Governance and Escalation Thresholds

Tick each item you have completed. Any blank is a gap to close before your group presents at the debrief.

| # | Criterion | Evidences | ✓ |
| --- | --- | --- | --- |
| 1 | No item appears in both your EEF and OPA lists, and you can state the "must I obey it / can I reuse it" test for any row. | LO5 |  |
| 2 | Every escalation threshold has a number and a time limit. If any row says "significant" or "major" without a figure, it is not finished. | LO5 |  |
| 3 | Every governance body has an explicit "cannot decide" entry - governance is defined as much by limits as by powers. | LO5 |  |
| 4 | Every success metric has a baseline value, not just a target. A target without a baseline cannot be shown to have been met. | LO5 |  |
| 5 | In the routing exercise you classified the resigned developer as an issue (it has happened) and the possible early API retirement as a risk (it has not). | LO5 |  |
| 6 | You can explain why a change request never starts work before the decision. | LO5 |  |

Debrief check

No item appears in both your EEF and OPA lists, and you can state the "must I obey it / can I reuse it" test for any row.

Feedback

What did you find hardest in this activity?

What is the ONE thing you will do differently at work?

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd