Tertiary Infotech Academy Pte Ltd

ACTIVITY 3 — FACILITATOR GUIDE

EEF/OPA Inventory, Governance and Escalation Thresholds

| TYPE Workshop | DURATION 75 minutes | MAPS TO LO5 | TOPIC 1 - Business Environment |
| --- | --- | --- | --- |

Purpose of this activity

By the end of this activity learners will be able to separate Enterprise Environmental Factors (things you must live with) from Organizational Process Assets (things you get to reuse) - a distinction the exam tests constantly.

What learners produce

eef opa inventory, governance model, escalation thresholds — submitted to artifacts/.

Materials required

Learner Worksheet (one per learner)

Checklist (one per group)

The Project Management Templates pack (see the Activities folder)

The course slides for the framework and worked example

Set-up

Groups of 3 to 4. Distribute one worksheet per learner and one checklist per group; each group needs one laptop for the calculations.

Scenario / briefing material

Contoso Learning Pte Ltd is a training provider with 14,000 active learners. Its course registration portal is 9 years old. Registration takes a median of 11 minutes and 34% of attempts are abandoned. Learner communications consume 24 staff-hours per week across 3 administrators. 62% of learner traffic is mobile, against a portal that is not responsive. Legacy consent screens do not meet current PDPA requirements. The project modernises course registration and learner communications.

How to run it — step by step

| # | Instruction to learners | Facilitator note |
| --- | --- | --- |
| 1 | Inventory the Contoso EEFs. Create artifacts/03-eef-opa-inventory.md. Classify each item as internal or external, and state the constraint it imposes. | Check the arithmetic on one group's numbers before moving on — a wrong sign propagates into every later step. |
| 2 | Inventory the Contoso OPAs. The key move: pull one *specific* item from OPA-03. From the lessons-learned repository, the prior portal project recorded: | Insist on individual listing before pooling, or the loudest voice sets the whole list. |
| 3 | Design the governance model. Create artifacts/03-governance-model.md. Governance answers four questions: who decides, on what, how often, and against what measure. | Ask what the number would have to be before the decision flips. That is the exam's favourite question. |
| 4 | Define success metrics. ECO Business Env T1 explicitly includes "Define success metrics". Vague metrics are not governance. Each metric needs a baseline, a target, a measurement method and an owner. | Check the arithmetic on one group's numbers before moving on — a wrong sign propagates into every later step. |
| 5 | Set numeric escalation thresholds. The ECO enabler is "Outline governance escalation paths and thresholds". A threshold without a number is not a threshold. Create artifacts/03-escalation-thresholds.md: | Make a group state the UNITS and the base date. Most errors here are unit errors, not maths errors. |
| 6 | Separate the change path from the issue path. These are different processes and the exam tests whether you know which one applies. | Debrief on what was conceded and why — the trade, not the outcome, is the learning. |
| 7 | Answer the exam-style scenarios | Have one group present a single row rather than the whole artifact — depth over coverage. |

Suggested timing

| Minutes | Phase |
| --- | --- |
| 8 min | Brief the scenario, confirm the inputs and assign roles |
| 28 min | Work the first half of the steps individually, then pool as a group |
| 28 min | Complete the remaining steps and finalise the deliverable |
| 11 min | Group share-back, facilitator debrief and exam-style linkage |

Total: 75 minutes

Discussion & decision prompts

Separate Enterprise Environmental Factors (things you must live with) from Organizational Process Assets (things you get to reuse) - a distinction the exam tests constantly — how did your group decide, and what would change that decision?

Build the Contoso governance model: decision bodies, decision rights, cadence and success metrics — how did your group decide, and what would change that decision?

Set numeric escalation thresholds so escalation becomes a rule rather than a judgement call — how did your group decide, and what would change that decision?

No item appears in both your EEF and OPA lists, and you can state the "must I obey it / can I reuse it" test for any row — can every member of your group defend it?

Where would eef/opa inventory, governance and escalation thresholds have saved you time or money on a real project you have worked on?

What good looks like

No item appears in both your EEF and OPA lists, and you can state the "must I obey it / can I reuse it" test for any row.

Every escalation threshold has a number and a time limit. If any row says "significant" or "major" without a figure, it is not finished.

Every governance body has an explicit "cannot decide" entry - governance is defined as much by limits as by powers.

Every success metric has a baseline value, not just a target. A target without a baseline cannot be shown to have been met.

In the routing exercise you classified the resigned developer as an issue (it has happened) and the possible early API retirement as a risk (it has not).

You can explain why a change request never starts work before the decision.

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd