Tertiary Infotech Academy Pte Ltd

ACTIVITY 3 — LEARNER WORKSHEET

EEF/OPA Inventory, Governance and Escalation Thresholds

| TYPE Workshop | DURATION 75 minutes | MAPS TO LO5 | TOPIC 1 - Business Environment |
| --- | --- | --- | --- |

What you are doing

Contoso Learning Pte Ltd is a training provider with 14,000 active learners. Its course registration portal is 9 years old. Registration takes a median of 11 minutes and 34% of attempts are abandoned. Learner communications consume 24 staff-hours per week across 3 administrators. 62% of learner traffic is mobile, against a portal that is not responsive. Legacy consent screens do not meet current PDPA requirements. The project modernises course registration and learner communications.

What you will produce: eef opa inventory, governance model, escalation thresholds — submitted to artifacts/.

What you need before you start

Lab 02 PESTLE/TECOP scan and ranked factor list

Your steps

Inventory the Contoso EEFs. Create artifacts/03-eef-opa-inventory.md. Classify each item as internal or external, and state the constraint it imposes.

Inventory the Contoso OPAs. The key move: pull one *specific* item from OPA-03. From the lessons-learned repository, the prior portal project recorded:

Design the governance model. Create artifacts/03-governance-model.md. Governance answers four questions: who decides, on what, how often, and against what measure.

Define success metrics. ECO Business Env T1 explicitly includes "Define success metrics". Vague metrics are not governance. Each metric needs a baseline, a target, a measurement method and an owner.

Set numeric escalation thresholds. The ECO enabler is "Outline governance escalation paths and thresholds". A threshold without a number is not a threshold. Create artifacts/03-escalation-thresholds.md:

Separate the change path from the issue path. These are different processes and the exam tests whether you know which one applies.

Answer the exam-style scenarios

Your working space

Complete every field. Keep this worksheet — it is your reference for the rest of the course.

Step 1 — Inventory the Contoso EEFs

Step 2 — Inventory the Contoso OPAs

Step 3 — Design the governance model

Step 4 — Define success metrics

Step 5 — Set numeric escalation thresholds

Step 6 — Separate the change path from the issue path

Step 7 — Answer the exam-style scenarios

Deliverable checklist

03-eef-opa-inventory.md - at least 12 EEFs and 10 OPAs, each classified and with its constraint or use stated.

The specific lesson you extracted from the lessons-learned repository and where it changes your plan.

03-governance-model.md - decision bodies with membership, decision rights, cadence, and explicit "cannot decide" limits; plus the three stage gates with entry criteria.

The success metrics table, every row with a baseline, target, method and owner.

03-escalation-thresholds.md - numeric thresholds for cost, schedule, change, risk, compliance and impediments.

The completed change/issue/risk routing exercise.

Written answers to the three scenarios.

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd