Tertiary Infotech Academy Pte Ltd

ACTIVITY 5 — CHECKLIST

Business Case and Cost-Benefit Analysis

| TYPE Workshop | DURATION 90 minutes | MAPS TO LO1 | TOPIC 2 - Start the Project |
| --- | --- | --- | --- |

| Name |  |
| --- | --- |
| Date |  |

Self-check — Business Case and Cost-Benefit Analysis

Tick each item you have completed. Any blank is a gap to close before your group presents at the debrief.

| # | Criterion | Evidences | ✓ |
| --- | --- | --- | --- |
| 1 | Every benefit line traces to a Lab 03 baseline metric. A benefit with no baseline cannot be proven in Lab 23. | LO1 |  |
| 2 | Your discount factors decrease with time and are below 1. If any factor exceeds 1, you have inverted the formula. | LO1 |  |
| 3 | Your NPV subtracts the initial investment. Forgetting the year-0 outflow is the single most common arithmetic error here. | LO1 |  |
| 4 | Your BCR is above 1 and equals total benefit divided by total cost - not the inverse. | LO1 |  |
| 5 | Your do-nothing option has a *negative* number attached, not a blank. Do-nothing is never free. | LO1 |  |
| 6 | Your recommendation cites NPV as the deciding measure, not payback or project size. | LO1 |  |
| 7 | Your downside scenario still shows a positive NPV, and you stated that conclusion explicitly. | LO1 |  |
| 8 | In Scenario 2 you named the SGD 180,000 as sunk before discussing what to do next. | LO1 |  |

Debrief check

Every benefit line traces to a Lab 03 baseline metric. A benefit with no baseline cannot be proven in Lab 23.

Feedback

What did you find hardest in this activity?

What is the ONE thing you will do differently at work?

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd