Tertiary Infotech Academy Pte Ltd

ACTIVITY 6 — CHECKLIST

Project Charter

| TYPE Workshop | DURATION 75 minutes | MAPS TO LO1 | TOPIC 2 - Start the Project |
| --- | --- | --- | --- |

| Name |  |
| --- | --- |
| Date |  |

Self-check — Project Charter

Tick each item you have completed. Any blank is a gap to close before your group presents at the debrief.

| # | Criterion | Evidences | ✓ |
| --- | --- | --- | --- |
| 1 | Every success criterion has a numeric baseline and a numeric target. "Improved registration" is not a success criterion. | LO1 |  |
| 2 | Your charter has a sponsor signature block, and you can explain why the PM's signature alone would not authorise anything. | LO1 |  |
| 3 | Every exclusion has a rationale traceable to an earlier lab's evidence. | LO1 |  |
| 4 | Your milestone list contains milestones only - if it contains activities with durations, that belongs in Lab 12. | LO1 |  |
| 5 | Your PM authority section states specific figures for procurement and change approval, consistent with the Lab 03 thresholds. | LO1 |  |
| 6 | Your approach decision names both what is predictive and what is adaptive, and explains the interface between them. "Hybrid" alone is not a decision. | LO1 |  |
| 7 | Every assumption has a validation date earlier than the point at which being wrong would be unrecoverable. Check A-05 in particular. | LO1 |  |
| 8 | You can state the difference between contingency reserve and management reserve, and who controls each. | LO1 |  |

Debrief check

Every success criterion has a numeric baseline and a numeric target. "Improved registration" is not a success criterion.

Feedback

What did you find hardest in this activity?

What is the ONE thing you will do differently at work?

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd