Tertiary Infotech Academy Pte Ltd

ACTIVITY 7 — LEARNER WORKSHEET

Stakeholder Register, Power/Interest Grid and Salience Model

| TYPE Workshop | DURATION 90 minutes | MAPS TO LO4 | TOPIC 2 - Start the Project |
| --- | --- | --- | --- |

What you are doing

Contoso Learning Pte Ltd is a training provider with 14,000 active learners. Its course registration portal is 9 years old. Registration takes a median of 11 minutes and 34% of attempts are abandoned. Learner communications consume 24 staff-hours per week across 3 administrators. 62% of learner traffic is mobile, against a portal that is not responsive. Legacy consent screens do not meet current PDPA requirements. The project modernises course registration and learner communications.

What you will produce: stakeholder register, power interest grid, salience model — submitted to artifacts/.

What you need before you start

Lab 03 governance bodies

Lab 04 compliance owners

Lab 06 charter, success criteria and exclusions

Your steps

Identify stakeholders. Identification is not a five-minute brainstorm. Work through categories systematically so you catch the ones that get missed.

Build the stakeholder register. Create artifacts/07-stakeholder-register.md. Score power and interest 1-5. Attitude uses: Champion, Supporter, Neutral, Resistant, Blocker.

Plot the power/interest grid. Create artifacts/07-power-interest-grid.md. Power 4-5 is high; interest 4-5 is high.

Apply the salience model where the grid fails. The power/interest grid has a blind spot: it cannot distinguish a stakeholder with a legitimate claim from one who is merely loud, and it has no concept of urgency. The salience model adds those two dimensions.

Build the engagement matrix. Create artifacts/07-engagement-matrix.md. Levels: Unaware, Resistant, Neutral, Supportive, Leading. Mark C for current and D for desired.

Surface and resolve misaligned expectations. ECO People T5 requires you to "facilitate discussions to align expectations". You cannot align what you have not written down. Three misalignments are already visible in the case.

Set the engagement cadence. This table becomes the input to the Lab 18 communication plan, where you will size it against the channels formula.

Answer the exam-style scenarios

Your working space

Complete every field. Keep this worksheet — it is your reference for the rest of the course.

Step 1 — Identify stakeholders

Step 2 — Build the stakeholder register

Step 3 — Plot the power/interest grid

Step 4 — Apply the salience model where the grid fails

Step 5 — Build the engagement matrix

Step 6 — Surface and resolve misaligned expectations

Step 7 — Set the engagement cadence

Step 8 — Answer the exam-style scenarios

Deliverable checklist

07-stakeholder-register.md - at least 15 stakeholders with power, interest, attitude, expectation and concern, including at least one regulator, one supplier, one opponent and one affected-but-not-consulted group.

07-power-interest-grid.md - the plotted grid with all stakeholders placed and the four quadrant strategies stated.

07-salience-model.md - the three attributes assessed for at least 8 stakeholders, with classifications, including at least one dependent and one dangerous.

07-engagement-matrix.md - current and desired levels, with a named action, owner and date for every gap.

The three misalignments with resolution approaches, and a full facilitation plan for M-1.

The engagement cadence table.

Written answers to the three scenarios.

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd