Tertiary Infotech Academy Pte Ltd

ACTIVITY 9 — CHECKLIST

Requirements Elicitation, Mind Mapping and the Traceability Matrix

| TYPE Workshop | DURATION 90 minutes | MAPS TO LO1 | TOPIC 3 - Plan the Project |
| --- | --- | --- | --- |

| Name |  |
| --- | --- |
| Date |  |

Self-check — Requirements Elicitation, Mind Mapping and the Traceability Matrix

Tick each item you have completed. Any blank is a gap to close before your group presents at the debrief.

| # | Criterion | Evidences | ✓ |
| --- | --- | --- | --- |
| 1 | Every non-functional requirement in your register contains a number and a measurement method. If any NFR reads "fast", "reliable" or "user-friendly", it is not finished. | LO1 |  |
| 2 | Every requirement has an acceptance criterion that could be handed to a tester who was not in the room. | LO1 |  |
| 3 | You used observation rather than interviews for the admin staff, and you can state why. | LO1 |  |
| 4 | Your register contains at least three transition requirements. If it has none, you have confused the product with the project. | LO1 |  |
| 5 | Your RTM traces in both directions, and you can demonstrate an impact analysis by naming every downstream artifact affected by a change to REQ-018. | LO1 |  |
| 6 | You computed a compliance coverage fraction as a number, found it was below 13/13, and drafted the requirements to close the gap - rather than assuming coverage. | LO1 |  |
| 7 | You can state what happens to a requirement after baseline and what does not require a change request in the hybrid model. | LO1 |  |
| 8 | No requirement in your register specifies a technology choice unless a named stakeholder genuinely requires that technology. | LO1 |  |

Debrief check

Every non-functional requirement in your register contains a number and a measurement method. If any NFR reads "fast", "reliable" or "user-friendly", it is not finished.

Feedback

What did you find hardest in this activity?

What is the ONE thing you will do differently at work?

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd