Tertiary Infotech Academy Pte Ltd

ACTIVITY 10 — CHECKLIST

MoSCoW, Kano and the Product Backlog

| TYPE Workshop | DURATION 90 minutes | MAPS TO LO1 | TOPIC 3 - Plan the Project |
| --- | --- | --- | --- |

| Name |  |
| --- | --- |
| Date |  |

Self-check — MoSCoW, Kano and the Product Backlog

Tick each item you have completed. Any blank is a gap to close before your group presents at the debrief.

| # | Criterion | Evidences | ✓ |
| --- | --- | --- | --- |
| 1 | Every Must in your backlog passes at least one leg of the three-part test, and you can say which leg. "The sponsor wants it" appears nowhere as a justification. | LO1 |  |
| 2 | Your Must effort share is at or below 60% and you computed it rather than assumed it. | LO1 |  |
| 3 | Your Kano classification includes at least one Reverse feature, and the backlog item arising from it is a removal rather than an addition. | LO1 |  |
| 4 | You identified at least one genuine disagreement between MoSCoW and Kano and explained why it is productive rather than an error. | LO1 |  |
| 5 | Every story has a "so that" clause naming a real benefit. A story whose benefit clause is "so that the system works" has no value statement. | LO1 |  |
| 6 | No story larger than 21 points is scheduled into a sprint without being split first. | LO1 |  |
| 7 | Your rebalanced release plan has no sprint above 34 points. If any sprint exceeds capacity, the plan is arithmetic fiction. | LO1 |  |
| 8 | You proved the Must-haves fit before G2 with a number - capacity to sprint 9 versus Must effort - not with an assurance. | LO1 |  |

Debrief check

Every Must in your backlog passes at least one leg of the three-part test, and you can say which leg. "The sponsor wants it" appears nowhere as a justification.

Feedback

What did you find hardest in this activity?

What is the ONE thing you will do differently at work?

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd