Tertiary Infotech Academy Pte Ltd

ACTIVITY 11 — CHECKLIST

Work Breakdown Structure and WBS Dictionary

| TYPE Workshop | DURATION 75 minutes | MAPS TO LO1, LO2 | TOPIC 3 - Plan the Project |
| --- | --- | --- | --- |

| Name |  |
| --- | --- |
| Date |  |

Self-check — Work Breakdown Structure and WBS Dictionary

Tick each item you have completed. Any blank is a gap to close before your group presents at the debrief.

| # | Criterion | Evidences | ✓ |
| --- | --- | --- | --- |
| 1 | Every WBS element is a noun phrase. If any element begins with a verb, it is an activity and belongs in Lab 12. | LO1, LO2 |  |
| 2 | Your WBS contains a project management branch. A WBS with no 1.1 does not include 100% of the work, because managing the project is work that consumes budget. | LO1, LO2 |  |
| 3 | Every one of IN-1 to IN-10 maps to a WBS element, and none of OUT-1 to OUT-7 appears anywhere. | LO1, LO2 |  |
| 4 | You verified the 100% rule at each level by asking what is left over, not by assuming. | LO1, LO2 |  |
| 5 | Your work package efforts sum to SGD 347,980, reconciling to the charter's SGD 348,000 development line. If they do not, Lab 13 will not reconcile either. | LO1, LO2 |  |
| 6 | Every dictionary entry has acceptance criteria that someone outside the planning session could apply without asking a question. | LO1, LO2 |  |
| 7 | You can state the three components of the scope baseline without hesitating, and explain why the WBS alone is insufficient. | LO1, LO2 |  |
| 8 | You have at least one planning package, and you can explain why decomposing it now would produce detail rather than accuracy. | LO1, LO2 |  |

Debrief check

Every WBS element is a noun phrase. If any element begins with a verb, it is an activity and belongs in Lab 12.

Feedback

What did you find hardest in this activity?

What is the ONE thing you will do differently at work?

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd