Tertiary Infotech Academy Pte Ltd

ACTIVITY 16 — LEARNER WORKSHEET

Tuckman Diagnosis, Motivation Theory and Leadership Style

| TYPE Workshop | DURATION 75 minutes | MAPS TO LO3 | TOPIC 4 - Lead the Project Team |
| --- | --- | --- | --- |

What you are doing

Contoso Learning Pte Ltd is a training provider with 14,000 active learners. Its course registration portal is 9 years old. Registration takes a median of 11 minutes and 34% of attempts are abandoned. Learner communications consume 24 staff-hours per week across 3 administrators. 62% of learner traffic is mobile, against a portal that is not responsive. Legacy consent screens do not meet current PDPA requirements. The project modernises course registration and learner communications.

What you will produce: tuckman diagnosis, motivation plan, leadership style plan — submitted to artifacts/.

What you need before you start

Lab 08 team charter, ground rules, definition of done and skills matrix

Lab 15 RACI

Your steps

Read the sprint 3 evidence. Create artifacts/16-tuckman-diagnosis.md. Read the narrative below and record only what you observe. Do not label the stage yet.

Diagnose the stage and name the structural causes

Choose the leader actions for storming. The stage determines the action. A directing response to a storming team escalates it; a delegating response abandons it.

Apply the six motivation theories. Worked Herzberg example, because it is the most-tested distinction on the exam:

Build per-member motivation profiles. Every action in that table is free or nearly free. That is the point of doing the diagnosis: motivation interventions that cost money are usually aimed at the wrong factor.

Map situational leadership style to each member. Create artifacts/16-leadership-style-plan.md. Style is set by the member's competence AND commitment ON A SPECIFIC TASK - not by their seniority and not by your preference.

Servant leadership, and how it differs from laissez-faire

Answer the exam-style scenarios

Your working space

Complete every field. Keep this worksheet — it is your reference for the rest of the course.

Step 1 — Read the sprint 3 evidence

Step 2 — Diagnose the stage and name the structural causes

Step 3 — Choose the leader actions for storming

Step 4 — Apply the six motivation theories

Step 5 — Build per-member motivation profiles

Step 6 — Map situational leadership style to each member

Step 7 — Servant leadership, and how it differs from laissez-faire

Step 8 — Answer the exam-style scenarios

Deliverable checklist

16-tuckman-diagnosis.md - the ten-row evidence table completed before the diagnosis; the stated stage with the specific evidence that rules out the adjacent stages; at least four named structural causes; the leader-action table with an owner and a date per cause; the list of actions the PM must not take.

16-motivation-plan.md - all six theories summarised in your own words; the Herzberg worked example distinguishing hygiene from motivator with a predicted outcome for the pay rise; at least two Vroom calculations showing which factor is broken and the arithmetic before and after the intervention; motivation profiles for at least five named team members, each naming the theory and a specific action; the Maslow analysis of stakeholder group S-06.

16-leadership-style-plan.md - a competence/commitment assessment and style for every team member, with at least one member appearing twice at two different levels for two different tasks; the two written conclusions; the servant-leadership versus laissez-faire distinction with the seven behaviours and the sprint 4 application table.

Written answers to the three scenarios.

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd