Tertiary Infotech Academy Pte Ltd

ACTIVITY 17 — LEARNER WORKSHEET

Conflict Resolution: Five Modes, Leas' Levels and Negotiation

| TYPE Role Play | DURATION 90 minutes | MAPS TO LO3 | TOPIC 4 - Lead the Project Team |
| --- | --- | --- | --- |

What you are doing

Contoso Learning Pte Ltd is a training provider with 14,000 active learners. Its course registration portal is 9 years old. Registration takes a median of 11 minutes and 34% of attempts are abandoned. Learner communications consume 24 staff-hours per week across 3 administrators. 62% of learner traffic is mobile, against a portal that is not responsive. Legacy consent screens do not meet current PDPA requirements. The project modernises course registration and learner communications.

What you will produce: conflict log, roleplay notes, resolution plan — submitted to artifacts/.

What you need before you start

Lab 08 ground rules and decision rules

Lab 16 Tuckman diagnosis and motivation profiles

Lab 07 stakeholder attitudes and salience classifications

Your steps

Build the conflict log. Create artifacts/17-conflict-log.md. Log conflict as you log risk: recording it is what stops it escalating unnoticed from L2 to L3.

Role-play 1: two developers on architecture (L1/L2). Create artifacts/17-roleplay-notes.md. Work in pairs. Read only your own role card. Ten minutes of role-play, five minutes of debrief.

Role-play 2: Head of Sales versus product owner on scope (L3)

Role-play 3: QA lead versus dev lead on the definition of done (L2/L3)

Role-play 4: admin staff versus Ops Manager on redundancy (escalating, high emotion)

Build the resolution plan. Create artifacts/17-resolution-plan.md. Every open conflict in the log gets a level, a target level, a mode, an action, an owner, a date and an escalation trigger.

Negotiation: positions, interests, BATNA and ZOPA. Worked example on the real Contoso negotiation, CF-06:

Answer the exam-style scenarios

Your working space

Complete every field. Keep this worksheet — it is your reference for the rest of the course.

Step 1 — Build the conflict log

Step 2 — Role-play 1: two developers on architecture (L1/L2)

Step 3 — Role-play 2: Head of Sales versus product owner on scope (L3)

Step 4 — Role-play 3: QA lead versus dev lead on the definition of done (L2/L3)

Step 5 — Role-play 4: admin staff versus Ops Manager on redundancy (escalating, high emotion)

Step 6 — Build the resolution plan

Step 7 — Negotiation: positions, interests, BATNA and ZOPA

Step 8 — Answer the exam-style scenarios

Deliverable checklist

17-conflict-log.md - at least six logged conflicts with parties, issue, Leas level, source, mode used, intervention, outcome and status; and a written note identifying which of them are process or capacity defects presenting as interpersonal conflict.

17-roleplay-notes.md - completed observer checklists for all four role-plays; for each, the Leas level you diagnosed with the exact words that told you, the modes each party used, and written answers to every debrief question. For role-play 1 you must name the option that serves both hidden interests and state whether it emerged.

17-resolution-plan.md - every open conflict with a current level, target level, chosen mode with justification, action, owner, date and a named escalation trigger.

The five-mode table completed in your own words with a Contoso example and a "when it fails" for every mode - including a legitimate use for withdraw, accommodate and force.

The CF-06 negotiation analysis: positions, interests for both sides, both BATNAs, both reservation points, the ZOPA with its numeric range, and the settlement - plus one further negotiation analysed the same way.

Written answers to the three scenarios.

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd