Tertiary Infotech Academy Pte Ltd

ACTIVITY 21 — CHECKLIST

Root Cause Analysis with 5 Whys, Fishbone and Pareto

| TYPE Workshop | DURATION 60 minutes | MAPS TO LO3 | TOPIC 5 - Monitor and Control the Project |
| --- | --- | --- | --- |

| Name |  |
| --- | --- |
| Date |  |

Self-check — Root Cause Analysis with 5 Whys, Fishbone and Pareto

Tick each item you have completed. Any blank is a gap to close before your group presents at the debrief.

| # | Criterion | Evidences | ✓ |
| --- | --- | --- | --- |
| 1 | Your cumulative percentages reach exactly 100% and your 80% cut falls at rank 5 with 81.55%. | LO3 |  |
| 2 | You ran the Pareto twice, on frequency and on cost, and you identified that acceptance criteria and browser compatibility rank 1 and 2 on both. | LO3 |  |
| 3 | Every fishbone category has at least two causes. An empty category means you stopped thinking, not that the category is irrelevant. | LO3 |  |
| 4 | Your root cause is a system or process failure, not a named person's shortcoming. If your chain ends in someone being careless, go further. | LO3 |  |
| 5 | Your root cause passes the removal test, and you stated honestly which defects it does *not* explain rather than over-claiming. | LO3 |  |
| 6 | Your causal chain connects the root cause to the Lab 20 CPI decline, showing that EVM detected the symptom and RCA found the cause. | LO3 |  |
| 7 | Your action list distinguishes corrective from preventive, and contains at least one action that updates an organisational process asset so a future project inherits the lesson. | LO3 |  |
| 8 | You noticed that the failure of assumption A-07 implies the other assumptions need checking, and A-05 in particular gates go-live. | LO3 |  |

Debrief check

Your cumulative percentages reach exactly 100% and your 80% cut falls at rank 5 with 81.55%.

Feedback

What did you find hardest in this activity?

What is the ONE thing you will do differently at work?

Project Management Masterclass · C523 · Version v3.0 · © 2026 Tertiary Infotech Academy Pte Ltd